**Project plan**

Sections

1. Header.php
   1. Sign-in
   2. Sign-up
   3. Sign-out
   4. Shopping-cart
      1. Delete button
      2. Clicking and to pay for it on cashier
   5. Stick the header to the top of every webpage
   6. Load every data of the user to the website (Ex; propic, name, before shopped items)
   7. Profile logo with user’s name and other details
2. Footer.php
3. Home.php
   1. Item-modal
   2. All department shows in the main page
   3. Search bar – first exactly what searched of nearly what searched and the whole department of its category.
4. Cashier.php
5. Aboutus.php

**Project dates plan**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| date | project section | activity | no of dates | percentage of done |
| 2022/8/12 | item - modal | insert item descriptions to departments mysql databse | 1 | 65% |
| 2022/8/22 | item - modal | insert item description to departments mysql database | 1 | 100% |
| 2022/8/26 | home page | all departments shows in the home page | 1 | 85% |
| 2022/8/27 | home page | all departments shows in the home page | 1 | 15% |
| 2022/9/2 | home page | search bar | 1 | 10% |
| 2022/9/6 | db table | db table updating column names | 1 | 80% |
| 2022/9/7 | home page | sql statements updating | 1 | 100% |
| 2022/9/8 | home page | search bar | 1 | 20% |
| 2022/9/14 | home page | fixing modal content displaying | 1 | 100% |
| 2022/9/15 | home page | fixing modal content closing | 1 |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |